Mutindo Catering Services — V4 Development Plan

React.js Frontend · Oracle Cloud Hosting · Cloudinary Media Storage

Tech Stack Overview

Component	Technology

Frontend	React.js (JSX), Bootstrap 5, React Router, Axios, Socket.IO Client

Backend	Node.js + Express, hosted on Oracle Cloud (OCI)

Database	Firebase Firestore

Image Storage	Cloudinary (no local file uploads)

Auth	Custom JWT

Real-time	Socket.IO

Payments	MTN Mobile Money + Airtel Money + Cash on Delivery

Hosting	Oracle Cloud (both frontend + backend)

GitHub	All code on GitHub with CI/CD via Oracle DevOps or manual deploy

Section 1 — Architecture Overview

The application consists of three main layers all hosted on Oracle Cloud:

Frontend (React.js) — Served via Nginx on Oracle Cloud VM. All API calls go to the backend on the same server.

Backend (Node.js) — REST API running on port 3000, proxied through Nginx.

Database (Firestore) — Google's NoSQL database accessed via Firebase Admin SDK.

Media Storage (Cloudinary) — All images (menu items, gallery, site content, catering files) uploaded and served via Cloudinary CDN.

Section 2 — Folder Structure

text

mutindo/

│

├── frontend/                        # React.js frontend

│   ├── public/

│   │   ├── index.html

│   │   ├── manifest.json

│   │   └── icons/                   # PWA icons

│   ├── src/

│   │   ├── index.js                 # React entry point

│   │   ├── App.jsx                  # Main App component with routes

│   │   ├── components/

│   │   │   ├── Header.jsx           # Navigation bar

│   │   │   ├── Footer.jsx           # Footer component

│   │   │   ├── Loader.jsx           # Loading spinner

│   │   │   ├── ProtectedRoute.jsx   # Auth guard component

│   │   │   ├── Cart.jsx             # Cart drawer

│   │   │   └── Toast.jsx            # Notification component

│   │   ├── pages/

│   │   │   ├── website/

│   │   │   │   ├── Home.jsx         # Homepage

│   │   │   │   ├── About.jsx        # About page

│   │   │   │   ├── Menu.jsx         # Menu listing

│   │   │   │   ├── Gallery.jsx      # Photo gallery

│   │   │   │   ├── Testimonials.jsx # Reviews

│   │   │   │   ├── Contact.jsx      # Contact page

│   │   │   │   └── Catering.jsx     # Catering booking form

│   │   │   ├── auth/

│   │   │   │   ├── Login.jsx        # Login form

│   │   │   │   └── Register.jsx     # Registration form

│   │   │   ├── customer/

│   │   │   │   ├── Order.jsx        # Place order

│   │   │   │   ├── Payment.jsx      # Payment page

│   │   │   │   ├── Tracking.jsx     # Live GPS tracking

│   │   │   │   ├── Orders.jsx       # Order history

│   │   │   │   ├── Chat.jsx         # Real-time chat

│   │   │   │   └── Profile.jsx      # User profile + loyalty

│   │   │   ├── admin/

│   │   │   │   ├── Dashboard.jsx    # Admin dashboard

│   │   │   │   ├── OrdersAdmin.jsx  # Manage orders

│   │   │   │   ├── MenuAdmin.jsx    # CRUD menu items

│   │   │   │   ├── Riders.jsx       # Manage riders

│   │   │   │   ├── CateringBookings.jsx # Catering management

│   │   │   │   ├── Analytics.jsx    # Charts and reports

│   │   │   │   ├── ContentManager.jsx # CMS text editor

│   │   │   │   └── ImageManager.jsx # Cloudinary image upload

│   │   │   └── rider/

│   │   │       ├── RiderDashboard.jsx # Rider home

│   │   │       ├── Navigation.jsx   # Google Maps navigation

│   │   │       ├── Earnings.jsx     # Earnings history

│   │   │       └── History.jsx      # Delivery history

│   │   ├── services/

│   │   │   ├── api.js               # Axios instance with JWT interceptor

│   │   │   ├── auth.js              # Auth service

│   │   │   ├── socket.js            # Socket.IO client setup

│   │   │   └── cloudinary.js        # Cloudinary upload helper

│   │   ├── context/

│   │   │   ├── AuthContext.jsx      # Auth state management

│   │   │   ├── CartContext.jsx      # Cart state management

│   │   │   └── SocketContext.jsx    # Socket.IO context

│   │   ├── hooks/

│   │   │   ├── useAuth.js           # useAuth custom hook

│   │   │   └── useSocket.js         # useSocket custom hook

│   │   ├── styles/

│   │   │   └── custom.css           # Custom Bootstrap overrides

│   │   └── utils/

│   │       ├── formatCurrency.js    # UGX formatter

│   │       └── validateForm.js      # Form validation helpers

│   ├── package.json

│   └── .env                         # REACT_APP_API_URL, REACT_APP_CLOUDINARY_*

│

├── backend/                         # Node.js backend

│   ├── config/

│   │   ├── firebase.js              # Firebase Admin SDK setup

│   │   └── cloudinary.js            # Cloudinary config

│   ├── controllers/

│   ├── middleware/

│   ├── models/

│   ├── routes/

│   ├── services/

│   ├── sockets/

│   ├── scripts/

│   │   └── seed.js                  # Firestore seed script

│   ├── .env

│   ├── app.js

│   ├── server.js

│   └── package.json

│

├── nginx/                           # Nginx config for Oracle Cloud

│   └── mutindo.conf

│

├── docs/                            # Documentation

├── .gitignore

└── README.md

Section 3 — Cloudinary Setup

3.1 Why Cloudinary

No local file storage needed on Oracle VM

Automatic image optimization and CDN delivery

Built-in image transformations (resize, crop, format)

Direct uploads from frontend with signed requests

3.2 Create Cloudinary Account

Go to cloudinary.com → Sign up for free account

From Dashboard, note your:

Cloud Name

API Key

API Secret

Upload Preset (create one for unsigned uploads)

3.3 Cloudinary Configuration

backend/config/cloudinary.js:

javascript

const cloudinary = require('cloudinary').v2;

cloudinary.config({

cloud_name: process.env.CLOUDINARY_CLOUD_NAME,

api_key: process.env.CLOUDINARY_API_KEY,

api_secret: process.env.CLOUDINARY_API_SECRET,

});

module.exports = cloudinary;

frontend/src/services/cloudinary.js:

javascript

const CLOUD_NAME = process.env.REACT_APP_CLOUDINARY_CLOUD_NAME;

const UPLOAD_PRESET = process.env.REACT_APP_CLOUDINARY_UPLOAD_PRESET;

export const uploadImage = async (file, folder = 'mutindo') => {

const formData = new FormData();

formData.append('file', file);

formData.append('upload_preset', UPLOAD_PRESET);

formData.append('folder', folder);

const response = await fetch(

`https://api.cloudinary.com/v1_1/${CLOUD_NAME}/image/upload`,

{ method: 'POST', body: formData }

);

return response.json();

};

3.4 Environment Variables

frontend/.env:

text

REACT_APP_API_URL=https://api.mutindocatering.com

REACT_APP_CLOUDINARY_CLOUD_NAME=your_cloud_name

REACT_APP_CLOUDINARY_UPLOAD_PRESET=mutindo_uploads

REACT_APP_GOOGLE_MAPS_API_KEY=your_key

backend/.env:

text

PORT=3000

JWT_SECRET=your_secret

CLOUDINARY_CLOUD_NAME=your_cloud_name

CLOUDINARY_API_KEY=your_api_key

CLOUDINARY_API_SECRET=your_api_secret

FIREBASE_SERVICE_ACCOUNT=config/firebase-service-account.json

MTN_MOMO_API_KEY=your_key

AIRTEL_API_KEY=your_key

GOOGLE_MAPS_API_KEY=your_key

Section 4 — Development Phases & Steps

Phase 1: GitHub & Oracle Cloud Infrastructure (3 days)

Day 1 — Account Setup & Software Installation

Install Node.js (v18 LTS), Git, Visual Studio Code

Create GitHub account and repository: mutindo

Create Oracle Cloud account (free tier) — note your VM details

Create Cloudinary account — note cloud name and credentials

Create Firebase project — download service account JSON

Day 2 — Create Folder Structure

Execute the folder structure shown in Section 2.

Day 3 — Initialize Git & React Project

bash

cd frontend

npx create-react-app . --template

npm install react-router-dom axios socket.io-client bootstrap react-bootstrap

npm install @cloudinary/react @cloudinary/url-gen

npm install --save-dev dotenv

Backend initialization:

bash

cd backend

npm init -y

npm install express cors helmet morgan dotenv firebase-admin jsonwebtoken bcryptjs

npm install cloudinary multer-storage-cloudinary multer socket.io nodemailer

npm install --save-dev nodemon

Phase 2: Firebase Firestore & Cloudinary Setup (3 days)

Day 1 — Firebase Project Setup

Firebase Console → Create project "mutindo-catering"

Firestore Database → europe-west → Start in test mode

Project Settings → Service Accounts → Generate private key

Save as backend/config/firebase-service-account.json

Add to .gitignore

Day 2 — Configure Firestore & Cloudinary in Backend

Create backend/config/firebase.js with Admin SDK initialization

Create backend/config/cloudinary.js with Cloudinary config

Set up Firestore security rules (block direct browser access)

Day 3 — Seed Initial Data

Create backend/scripts/seed.js to populate:

Catering packages

Site content (CMS)

Test admin user

Sample menu items (images via Cloudinary URLs)

Phase 3: Oracle Cloud Hosting Setup (3 days)

Day 1 — Provision Oracle Cloud VM

Oracle Cloud → Compute → Create Instance

Image: Ubuntu 22.04

Shape: VM.Standard.E2.1.Micro (free tier)

Add SSH key

Note public IP address

Configure firewall: allow ports 22, 80, 443, 3000

Day 2 — Install Dependencies on VM

bash

ssh ubuntu@YOUR_VM_IP

sudo apt update && sudo apt upgrade -y

curl -fsSL https://deb.nodesource.com/setup_18.x | sudo -E bash -

sudo apt install -y nodejs nginx

sudo npm install -g pm2

Day 3 — Configure Nginx (Serve React + Proxy API)

Create /etc/nginx/sites-available/mutindo:

nginx

server {

listen 80;

server_name api.mutindocatering.com;

# Serve React frontend

location / {

root /home/ubuntu/mutindo/frontend/build;

try_files $uri /index.html;

}

# Proxy API requests to Node.js backend

location /api {

proxy_pass http://localhost:3000;

proxy_http_version 1.1;

proxy_set_header Upgrade $http_upgrade;

proxy_set_header Connection 'upgrade';

proxy_set_header Host $host;

}

# Socket.IO

location /socket.io/ {

proxy_pass http://localhost:3000;

proxy_http_version 1.1;

proxy_set_header Upgrade $http_upgrade;

proxy_set_header Connection "upgrade";

}

}

Enable and restart Nginx.

Phase 4: React Frontend Foundation (4 days)

Day 1 — App Setup & Routing

Create src/App.jsx with React Router setup

Define routes for all pages (website, auth, customer, admin, rider)

Implement ProtectedRoute.jsx component for role-based access

Day 2 — API Service Layer

Create src/services/api.js with Axios instance

Add JWT interceptor for authenticated requests

Create src/services/auth.js with login/register functions

Day 3 — Context Providers

Create AuthContext.jsx for user state and auth methods

Create CartContext.jsx for cart state (localStorage)

Create SocketContext.jsx for Socket.IO connection

Day 4 — Common Components

Build Header.jsx with Bootstrap navbar, cart icon, user dropdown

Build Footer.jsx with contact info and social links

Build Loader.jsx and Toast.jsx for UI feedback

Phase 5: Authentication System (4 days)

Day 1 — Backend Auth APIs

Create backend/models/User.js with Firestore queries

Create backend/controllers/authController.js:

POST /api/auth/register — hash password, create user doc

POST /api/auth/login — verify credentials, return JWT

Day 2 — Frontend Auth Pages

Create Login.jsx and Register.jsx with form validation

Connect to API, store token in localStorage

Redirect to homepage after successful auth

Day 3 — Role Middleware & Guards

Backend: authMiddleware.js — verify JWT, attach user to request

Backend: roleMiddleware.js — check user role

Frontend: ProtectedRoute.jsx — redirect based on role

Day 4 — Profile Page

Create Profile.jsx with user details and loyalty points

Add update profile functionality

Display order history

Phase 6: Menu & Inventory (4 days)

Day 1 — Backend Menu APIs

Create backend/models/MenuItem.js with Firestore queries

Create backend/controllers/menuController.js:

GET /api/menu — list all available items

GET /api/menu/:id — single item

POST /api/menu — add new item (Cloudinary URL in body)

PUT /api/menu/:id — update item

DELETE /api/menu/:id — delete item

Day 2 — Cloudinary Upload Integration

Frontend: Image upload component using Cloudinary upload widget

After upload, Cloudinary returns secure URL → send to backend

Day 3 — Menu Page (Customer)

Create Menu.jsx — fetch and display menu items by category

Add to cart functionality with quantity selector

Filter by category and availability

Day 4 — Admin Menu Management

Create MenuAdmin.jsx — list, add, edit, delete menu items

Image upload via Cloudinary widget

Toggle availability with switch button

Phase 7: Order Management (6 days)

Day 1-2 — Backend Order APIs

Create backend/models/Order.js:

createOrder(orderData) — add doc to orders collection

updateOrderStatus(orderId, status) — update status

getOrdersByCustomer(customerId) — query orders

Create backend/controllers/orderController.js

Day 3 — Frontend Cart & Checkout

CartContext.jsx with add/remove/update quantity

Order.jsx — cart display, address form, delivery instructions

Day 4 — GPS & ETA Integration

Google Maps Places Autocomplete for address

Get current location via browser Geolocation API

Calculate ETA via Google Maps Distance Matrix API

Day 5 — Auto Rider Assignment

Backend: Find nearest available rider from Firestore

Update order with riderId and emit Socket.IO event

Day 6 — Scheduled Orders

Add date/time picker for scheduled delivery

Backend: store isScheduled and scheduledFor fields

Cron job to process scheduled orders at appropriate times

Phase 8: Payment Integration (6 days)

Day 1-2 — MTN Mobile Money

Backend: MTN MoMo API integration

POST /api/payments/mtn/initiate — create payment doc, call MTN

POST /api/payments/mtn/callback — handle callback, update order

Day 3-4 — Airtel Money

Backend: Airtel Money API integration

POST /api/payments/airtel/initiate — initiate payment

POST /api/payments/airtel/callback — handle callback

Day 5 — Cash on Delivery

Option for cash payment at delivery

Mark order as COD in Firestore

Day 6 — Frontend Payment Page

Create Payment.jsx with tabs for MTN, Airtel, Cash

Phone number input with provider detection

Loading states and success/error handling

Phase 9: Live Tracking & Chat (5 days)

Day 1-2 — Socket.IO Setup

Backend: socket.js with connection handler

Frontend: socket.js service and SocketContext.jsx

Join rooms based on order ID and user role

Day 3 — Rider Location Tracking

Rider app: send location every 5 seconds via Socket.IO

Backend: store in riderLocations collection

Emit to customer room

Day 4 — Frontend Tracking Page

Create Tracking.jsx with Google Maps

Animate rider marker on location updates

Display order status timeline

Day 5 — Chat System

Backend: POST /api/chat/send — add to chatMessages collection

Socket.IO events for new messages

Frontend: Chat.jsx with real-time message list

Phase 10: Outside Catering (5 days)

Day 1-2 — Backend APIs

GET /api/catering/packages — list active packages

POST /api/catering/bookings — create booking, upload file to Cloudinary

GET /api/catering/bookings — admin view

PUT /api/catering/bookings/:id/quote — send quote via email

Day 3 — Frontend Catering Page

Create Catering.jsx with package selection

Booking form with event details, guest count

File upload via Cloudinary widget

Submit booking

Day 4 — Admin Catering Management

Create CateringBookings.jsx — list bookings

View uploaded file (Cloudinary URL)

Send quote modal with email template

Day 5 — Email Integration

Backend: Nodemailer setup with Gmail

Send quote to customer email

Notify owner (Isooba Nathan) of new bookings

Phase 11: Public Website Pages (5 days)

Day 1 — Homepage

Home.jsx — hero section, featured menu, about preview, testimonials

Load content from Firestore siteContent collection via API

Day 2 — About & Contact

About.jsx — restaurant story, team, values

Contact.jsx — contact form, Google Maps embed, opening hours

Day 3 — Gallery

Gallery.jsx — fetch images from Cloudinary (store URLs in Firestore)

Lightbox modal for enlarged view

Day 4 — Testimonials

Testimonials.jsx — fetch approved testimonials

Form to submit new testimonial (admin approval)

Day 5 — CMS Integration

Admin: ContentManager.jsx — edit all site text via form

Changes saved to Firestore siteContent collection

Frontend fetches fresh content on page load

Phase 12: Customer App Pages (7 days)

Day 1 — Order History

Orders.jsx — list all customer orders with status badges

One-tap reorder (add all items to cart)

Day 2 — Profile & Loyalty

Profile.jsx — display loyalty points from Firestore

Show tier and next reward

Day 3 — Address Management

Save multiple addresses

Google Places Autocomplete for new addresses

Day 4-5 — PWA Setup

manifest.json with icons, theme colors

Service worker for offline caching

Install prompt on mobile devices

Day 6 — Notifications

Push notifications for order status updates

Web Push API integration

Day 7 — Performance Optimization

Code splitting with React.lazy()

Image lazy loading

Bundle size optimization

Phase 13: Admin Dashboard (7 days)

Day 1 — Dashboard Overview

Dashboard.jsx — stats: today's orders, revenue, pending catering

Charts using Chart.js or Recharts

Day 2 — Orders Management

OrdersAdmin.jsx — real-time order list with status updates

Socket.IO for new order notifications

Update status dropdown

Day 3 — Riders Management

Riders.jsx — list riders, add new, toggle online/offline

View current location on map

Day 4 — Menu Management

MenuAdmin.jsx — full CRUD with Cloudinary image upload

Bulk actions (disable multiple items)

Day 5 — Image Manager

ImageManager.jsx — manage site images via Cloudinary

Upload hero images, gallery, logo

Preview thumbnails

Day 6 — Analytics

Analytics.jsx — charts for sales, popular items, revenue trends

Export reports as CSV

Day 7 — Settings

Site settings (opening hours, delivery radius, fees)

Busy mode toggle

Phase 14: Rider App Pages (4 days)

Day 1 — Rider Dashboard

RiderDashboard.jsx — assigned orders list

Toggle online/offline status

Notification for new orders

Day 2 — Navigation

Navigation.jsx — full-screen Google Maps

Pickup and dropoff pins

Directions API for route guidance

Status buttons: picked_up, on_the_way, delivered

Day 3 — Earnings

Earnings.jsx — daily/weekly/monthly earnings

Order history with payment breakdown

Day 4 — Profile & Settings

Rider profile with vehicle details

Availability schedule

Phase 15: Testing, HTTPS & Go Live (5 days)

Day 1 — End-to-End Testing

Full customer flow: register → order → pay → track → delivered

Admin flows: menu management, catering quotes, CMS

Rider flow: receive order, navigate, complete delivery

Day 2 — Mobile Testing

Test PWA on Android (Chrome) and iOS (Safari)

Install to home screen, test offline mode

Responsive design on all screen sizes

Day 3 — HTTPS Setup (Let's Encrypt)

bash

sudo apt install certbot python3-certbot-nginx

sudo certbot --nginx -d mutindocatering.com -d api.mutindocatering.com

Update .env URLs to HTTPS

Day 4 — Deploy to Oracle Cloud

bash

# Backend

ssh ubuntu@YOUR_VM_IP

cd ~/mutindo/backend

git pull

npm install

pm2 restart mutindo

# Frontend

cd ~/mutindo/frontend

npm run build

sudo cp -r build/* /var/www/html/

Day 5 — Go Live Checklist

Switch payment APIs from sandbox to production

Verify Cloudinary upload presets are production-ready

Test real MTN and Airtel payments with Uganda numbers

Set Firestore security rules to production

Train Isooba Nathan on CMS and Image Manager

Announce launch on social media

Section 5 — Key Implementation Notes

5.1 API Service Example (frontend/src/services/api.js)

javascript

import axios from 'axios';

const API_BASE = process.env.REACT_APP_API_URL;

const api = axios.create({

baseURL: API_BASE,

headers: { 'Content-Type': 'application/json' }

});

api.interceptors.request.use(config => {

const token = localStorage.getItem('token');

if (token) config.headers.Authorization = `Bearer ${token}`;

return config;

});

export default api;

5.2 Cloudinary Upload Widget Example

jsx

import { Cloudinary } from '@cloudinary/url-gen';

import { AdvancedImage } from '@cloudinary/react';

const uploadWidget = (callback) => {

const widget = window.cloudinary.createUploadWidget({

cloudName: process.env.REACT_APP_CLOUDINARY_CLOUD_NAME,

uploadPreset: process.env.REACT_APP_CLOUDINARY_UPLOAD_PRESET,

folder: 'mutindo/menu'

}, (error, result) => {

if (result.event === 'success') callback(result.info.secure_url);

});

widget.open();

};

5.3 Deployment Commands

Deploy Backend:

bash

ssh ubuntu@YOUR_VM_IP

cd ~/mutindo/backend

git pull

npm install

pm2 restart mutindo

Deploy Frontend:

bash

cd ~/mutindo/frontend

npm run build

sudo rm -rf /var/www/html/*

sudo cp -r build/* /var/www/html/

sudo systemctl reload nginx

🎉 When complete, Mutindo Catering will have:

✅ React.js frontend with JSX components

✅ All images stored in Cloudinary with CDN delivery

✅ Full Oracle Cloud hosting (frontend + backend)

✅ PWA installable on mobile devices

✅ Real-time order tracking with Socket.IO

✅ MTN and Airtel Mobile Money integration

✅ Content Management System for non-technical admin

✅ Automated deployments from GitHub